BWF CMOS Pathfinding Work Group

.	              Rev: Rev 1.0

| Chartering Group | Sponsor | Leader | Facilitator | Kick Off Date | Sunset Date |
| --- | --- | --- | --- | --- | --- |
| Optane Pathfinding | Al Fazio | DerChang Kau |  | Jan/25/2021. | Nov/2021 |

| Mission Statement | P1250 CMOS DTS & design collateral development (Array Pitch 26.5nm) |
| --- | --- |
| Goals & Objectives | CMOS technology for 2Kx4K tile architecture in achieving cost scaling goal (.75x $/GB) |
| Strategies | Self-consistent MTS and DTS for 2Kx4K title meeting $/GB goal |
| Customers | P1250/BWF TD and Design |
| Success Indicators | 26.5nm pitch Array functional with CUA |
| Feedback Plan | Peer review and decision in WG meeting; ratification by Optane Pathfinding |
| Scope/Priority |  |
| Problem Statement | To address CMOS scaling in achieving Optane Scaling goal, 0.75x $/GB and 1.5X BW/GB |
| Procedures/ Meeting Frequency | Weekly meeting for peer review and progress check: Monday 10-11 PT + Breakout ad hoc meeting as needed. https://intel.sharepoint.com/sites/NSGTD/Shared%20Documents/Advanced%20Pathfinding/CMOS/P1250 |
| Decision Making Process | Consensus and “+1” consultative/authoritative |
| Decision Ratifying Body | Optane Pathfinding |
| Boundary Conditions to Decisions Made | Overall CoT < 15%. (CMOS, Array, Sort) |
| How Decisions Are Communicated | Share Point for meeting documents including presentation and meeting minutes Meeting minutes distribution, Optane Pathfinding meeting & TD-MCD Ops review |
| Team Members | Design: Sandeep, Balaji, Eddie, Mase; PI: Erv, Rohit; Device:Kia, Luo, Divesh, Khaled, Baofu; PF: Kala |
| Team Review Schedule | Weekly placeholder |
| Sunset Clause | Silicon validation & roadmap path ratified for BWF/P1250 decision |
| Sustaining Plan |  |

Engineering team structures and forums

SxP Program matrix are architected by cross-discipline assemblies resourced by functional areas.

Cross discipline team include Joint Engineering Team, Work Group and Focus Team
Function areas are Tools, Process, Integration, Device, Yield, Product,Reliability engineering and etc.

Forum Types –Two general categories of meeting types:  Mission oriented and Process oriented

Forum hierarchy: Based on the scope of team charter, it is categorized in 5 tiers, lower number higher scope.

Tier–1	Joint Engineering Management (JEM) such as such as JDP Comm, S15 program & Arch team 
Joint Engineering Team (JET) such as PM-JET, Cell Sync, Array Integration and etc

Tier–2	Work Groups level (WG) such as  Material WGs  for PM, SD, Electrode development, Device/Yield/SWR analysis, peer review and info feedback and decision making body

Tier–3	Focus Team Level (FT) such as Material FTs develop tests methodology, synthesis silicon learning for Material WG

Tier–4	Task Force Level (TF);  task assignment to address specific issue address such as SET-TF, SDδ Sigma-TF

Tier–5	Sustaining level: such as Daily huddle

SWAT – The name already says it clear.  Special weapon at tactics; it quadrad-1 in nature and must live or die.

Close loop communication – A push and Pull operation

Info Turn is a pulling process – downstream functions proactively synthesize necessary information

Change & Control is a pushing process – upstream functions ensure accurate change timely applied

Data Collection & Auto synthesis

Information &

Synthesis

Integration &

Change Control

Operations:

Probe, Param,
WLC,WLR

Logistics/priority

Tactical

Device

Array

Tier 4 – Task Force

SET, SD,

Bit/Chal Health

Tier 3 – Focus Team

Device charx

Module Develop

PFA/EFA

Tier 2 – Work Group

Materials, Rel, SWR analysis

Tier 1 – JET

Cell Sync, Integration, PM-JET

Hit List

Common Protocol

of Info turn

Forum Structure by

Info turn Protocol

Tier 1 – JEM

SxP JDP Committee

SxP Architecture

S15 Program