## Slide 1: Window Assessment: Design-Technology Venn Diagram
Paper-Based Model
Rev 0.1
Technology Capability
Design Latitude
Design Collateral Schedule | 2020 |  |  |  | 2021 |  |  |  | 2022 |  |  | 
 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4
Design Milestone |  |  |  |  |  |  |  | R0 | R1 | R2 | R3 | DBR
Scaling assessment |  |  |  |  |  | 0.1 |  |  |  |  |  | 
Window Assessment |  |  |  |  |  |  |  | 0.6 |  |  |  | 
Silicon based Collateral Development |  |  |  |  |  |  |  |  |  | 0.8 |  | 
NTI readiness |  |  |  |  |  |  |  |  |  |  |  | 1.0
Rev 0.6

## Slide 2: DTS Alignment
Paper-based scaling to establish preliminary “targets”
  Leverage ATF LVT; scale planar HVT and Interconnect to meet LRP
  CUA design rule scaling for 75% $/GB; 2Kx4Kx4D tile for BW/GB scaling
  Validated scaling strategy using 2 TC03 LCs demonstrating x’tor functionality at targeted W/L
HVT Design
  Limited voltage scaling; ATF-based TOX and µ; revisit S/D epi and true spec TOX in Q4 if needed
  Channel width scaling: Pitch x’tor STI corner management + Design Rule restriction
  Channel Length scaling: Channel and tip doping profile engineering
Paper-based model: Rev 0.1 ~ Rev 0.3
  Uses calibrated TCAD to target MTS and DTS (Rev 0.1.0 released on WW20.4, lead Si Fab our ECD WW26)
  LG sizing: Explore 15nm range for leakage and RON tolerance (Rev 0.1.1)
  VT centering: Explore ±120mV window (Rev 0.2.0) with refined LG range (Rev 0.2.1)
  High RON risk assessment: additional 3~5% µ reductions apply to Rev 0.2.1 functional corners (Rev 0.3.0)
  Use TCAD to calibrate corners of SPICE models.
Device Model Release Placeholder |  | -13nm | -7nm | center LG | +2nm
Model Release Placeholder | +120mV |  |  | 0.2.0 | 
 | Center VT | 0.1.1 | 0.1.1 | 0.1.0 | 0.1.1
 | -120mV |  |  | 0.2.0 | 

## Slide 3: Supporting Materials

## Slide 4
A0 TI
R3
R2
R1
R0
Media PRQ
Anchors
Design
DS
LVM
PLS
Prod Silicon
CMOS Functional
Die
Functional
PFS
CSpec (inc policy)
0.6
1.0
0.0
-0.1
-0.2
-0.3
HVM
PROD RAMP
LVM
PILOT LINE
NTI/NPI
MEDIA FAB
Media Sample Milestones
C-ES0 C-ES1 C-ES2 C-QS C-PRQ
Platform Samples Build
ES0 ES1 ES2 QS
Optane Media Pre-Si Validation Complete
Optane Media Spec Alignment
Optane Mdia Si Validation Complete
TI
0.1
0.45
Spider TI
Optane Media PLC (BWF)
Optane Media Spec Checkpoint 1
Optane Media Spec Checkpoint 2
Early Spec Checkpoint
~4 qtrs
~3-4 qtrs
~8 qtrs
TD/DE/PDE Collateral
0.1
0.6
1.0
0.8
TC04 TI
BWF33 TI
TC04
BWF33
Technology and Component Design Definition/Pathfinding
Technology and Component Design Pre-Si Validation
Technology and Component Design Silicon Validation and Development
Spider
PFS = Pathfinding Start
DS = Design Start
R0/R1/R2/R3 = Deign rev Milestones
TI = Tape In
TC04 = CMOS Test Chip fo BWF
BWF33 = Cell Stack Study on ATF
Spider = Cell Scaling Study on ATF
C-ES0/1/2/QS = Component Engineering Samples
ES0/1/2/QS = Platform Samples Build
C-PRQ = Media PRQ
Handshakes to other UPLC swim lanes

## Slide 5: Optane Media PLC
Milestones | Optane Media Phase | UPLC Phase Equivalent | When? | BWF Plan (approx., end of, subject to change) | Description
PF Quarterly Spec Alignments | Technology and Component Design Definition/Pathfinding | Concept | During | Q1’21 = C-Spec Rev -0.3 (front-page, Done) Q2’21 = C-Spec Rev -0.2 (front-page, WIP) Q3’21 = C-Spec Rev -0.1 | One voice pathfinding and feasibility Technology Test Chip planning and DBR
Optane Media Spec Alignment | Technology and Component Design Definition/Pathfinding | Concept | End Of | Q4’21 = C-Spec Rev 0.0 Q4’21 = Collateral 0.6 | Pathfinding closes, Component Design starts Collateral meets Design Start criteria
Component Design Rev 1.0 | Technology and Component Design Pre-Si Validation | Unclear | During | Q1’22 = C-Spec Rev 0.1 Q1’22 = Collateral 0.8 | Collateral Ideally fully Silicon Based Test Chip Validation Ideally Completed
Component Design Rev 2.0 | Technology and Component Design Pre-Si Validation | Unclear | During | Q2’22 = C-Spec Rev 0.45 | Design feedback to C-Spec
A0 TI | Technology and Component Design Pre-Si Validation | Unclear | End Of | Q4’22 = C-Spec Rev 0.6 Q4’22 = Collateral 1.0 | Design and Pre-Si Validation closes Test Chip Validation Completed Collateral updated, ideally did not change

## Slide 6: High Voltage Transistor Design
PHV | N-Well/PTS/VT imp | Enh Imp. | Enh Imp2. | Tip Imp
Pitch X’tor LG=5λ | P31 1.3E13 @700KeV P31 6.0E12 @290KeV P31 1E12 @86KeV | As75 1.5e13, 200KeV | P31 1.2E13 @86KeV | BF2 5E13@65KeV Tilt45/Twist0 X4 BF2 2E13@75KeV Tilt0
SVT LG≥7.6λ |  |  |  | 
LVT LG≥9.7λ |  |  |  | 
NHV | P-Well/PTS/VT imp | Enh Imp. | SSH/SLDD | Tip Imp
Pitch X’tor LG=5λ | B11 2.7E13 @340KeV B11 9.0e12 @110KeV B11 3.5e12 @32KeV |  | B11 2.2E13 @25KeV tilt 30 twist 0 X4 P31 2e14, 10KeV, tilt 38 twist 22 X4 | P31 4e13, 55KeV, tilt 45 twist 0 X4
SVT LG≥7.6λ |  | B11 2.7e12 @32KeV |  | 
LG | Type | VT | IS,OFF | ID,lin | ID,sat | GIDL, GISL | Isub,max
(Spec/TCAD Projection) |  | V | pA/μm | μA/μm | μA/μm | pA/μm | μA/μm
5λ | NHV | .621/.822 | 1000/100 | 82.6/82.7 | 637/643 | 0.7,6/0.1,10.2 | 16/37.1
 | PHV | .409/.728 | 8E4/3.6E4 | 24.4/24.4 | 349/296 | 1/4.3 | 0.35/4.26
7.6λ | NHV | .666/.692 | 13/22.8 | 67/64 | 507/513 | .7/.11 | 14/26.2
 | PHV | .561/.638 | 3/1.72 | 18.1/21.7 | 241/221 | .63/.63 | 0.35/1.15

## Slide 7: Design-Technology Co-Development for Simultaneous NTI/NPI
Stage | CMOS Scope
Scaling assessment | Analyze ATF design, TC03 & ALF etest to set DR/x’tor expectations to meet LRP Investigate simple line/space scaling and alternatives for x’tor augmentation Two TC03 LCs to validate scaling strategy at “1st principle” Use the calibrated TCAD model to generate R0.1 design collateral Corners (20nm LG sizing window) and skews (±120mV Vt centering) cover assumptions and uncertainties for alignment
Window assessment | Use R0.1 corners and skews for circuit function yield assessment Use 2~3 TC03 LCs for technology capability and realistic worst-case assessment (6 HVTs from disaggregated processed wafers) The union of circuit function yield and technology capability establishes the speculative technology boundary The corresponding TC03 HVTs will be used for reliability assessment and mitigation Low level of DR change from Collateral R0.1
Silicon Based Collateral Development | TC04 TO/NTI for the integrated P1250 development by the end of Q2/21 (10 WNF estimated) 2~3 TC04 LCs for DTS &DR RA/RM and centering Design collateral to be generated from TC04, plus engineering judgement, for design execution
NTI readiness | A self consistent MTS and DTS/DR is validated by TC04 “yield” 3~4 LCs with ”final white paper” quality demonstrated Yielding the final design collateral for pre silicon DV; LVS, SIM and DRC gate tape-in
Design Collateral Schedule | 2020 |  |  |  | 2021 |  |  |  | 2022 |  |  | 
 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4
Design Milestone |  |  |  |  |  |  |  | R0 | R1 | R2 | R3 | DBR
Scaling assessment |  |  |  |  |  | 0.1 |  |  |  |  |  | 
Window Assessment |  |  |  |  |  |  |  | 0.6 |  |  |  | 
Silicon based Collateral Development |  |  |  |  |  |  |  |  |  | 0.8 |  | 
NTI readiness |  |  |  |  |  |  |  |  |  |  |  | 1.0

## Slide 8: Pitch X’tor Target and Corners
 | TCAD | Target | ATF spec | FN/FP | SN/SP | FN/SP | SN/FP
Tox [Å] | 100 | 100 | < 2 | –2/–2 | +2/+2 | 0 | 0
LG [nm] | 228 | 225 | 3 | –10/–10 | +5/+5 | 0 | 0
ZD [nm] | 132 | 132 | < 2 | +3/+3 | –3/–3 | 0 | 0
Spacer | 70 | 70 | 1 | –1/–1 | +1/+1 | 0 | 0
Well/PTS | Model | Model | <2% | NA | NA | NA | NA
VT/Halo | Model | Model | <2% | –2%/–2% | +2%/+2% | –5%/+5% | +5%/–5%
Tip/SD | Model | Model | <2% | +2%/+2% | –2%/–2% | +2%/–2% | –2%/+2%
√D·t | Model | Model |  | NA | NA | NA | NA
RTA | Model | Model |  | NA | NA | NA | NA
μ0 | Model | Model |  | +3%/+3% | –3%/–3% | +3%/–5% | –3%/+5%
Deviation from Target