## Slide 1: Transform NVM Pathfinding World Class
DerChang Kau, WW22/2021
Pathfinding projects by maturity
  Concept – backed by first principle or trust-worthy empirical; leverage SRC, SRS, IMEC
  Early Research – Ideation funded inside Intel; cross organization collaboration, eg. CR, SiP.
  Proof of Concept – Integrated scope validated by segment; seeking RTD/MCD alignment.
  Module Definition – Critical logistics and infrastructures tested for intercept.
  Exit Pathfinding – Specification defined and risks mitigated; Ready to transfer to main TD.
TCAD and Modeling are part of “Team NVM Pathfinding” with dual roles
  Pathfinding – Technology exploration and Design-Technology Co-Optimization
  Development – Problem segmentation and elimination for product development.
Institute a business process proactively managing pathfinding

## Slide 2: Optane Pathfinding Projects at a Glance
Array
3D NAND Like
Deck Select
Pillar Select
Periphery
WideBG Channel
Selector
WideBG Diode
“No Seasoning”
Low Drift α-Chal
Memory
iPCM
+
CUR/SRC
CRC/SRS
NMTRI, IMEC & etc.
TSLRP
Array
ATF Electrode
Set Speed
Bantu DV and Test
Periphery
BWF IC scheme
Architecture
2Kx4Kx4D
Array
BWF Space Scaling
BWF Cell Scaling
Periphery
BWF CMOS Scaling
Architecture
Bipolar Decoder
Periphery
HVT Augmentation
(FINFET, RCT)
Selector + Memory
MLC (inc. BiSM)
Architecture
Float deselect
3DIC
Tile Scaling
MBA
Array
Low ρ BL/WL
DSA
Selector
Oxide Selector
Memory
PM Speed & TD
+
CR, SiP collaboration
Ideation
Transfer to Main TD
Proof of Concept
Notes: Need definition for Ideation (paper, external research)
PoC (some level of internal results
Transfer: for stepping up

## Slide 3: TCAD/Modeling Dual Roles
Technology Capability
Design Latitude
TCAD & Modeling
DTCO
Scaling assessment
&
Window exploration
Technology Development
Product Development
TCAD & Modeling
Validation
&
Segmentation
for
Yield
Pathfinding
Main Development
Si Based
Collateral
Si-Sim
Calibration

## Slide 4: Managing Pathfinding Actively
Ideas are a dime a dozen; execution is everything
Reference and learnings –
  Intel Lab Projects Approval and Gates: IL Workstream 2.0
  Project WP and PoP metric of SRS
  Gladius: An initiative transforming PLC with sustainable and disciplined innovation and execution at high velocity & uncompromised quality
  Intel LTD/CR workflow and external JDP SOW experiences (IM, EMD/Intermolecule)
Institute a business process (independent from the size of the projects)  PF Project White Paper
One Page Project Cover Sheet for succinct communication, including
  Problem statement, Objective, Strategy, Key Results and Duration
  Sponsorship, stakeholders and feedback plans and gates for ratification  Step up or down or Change
  Guardrail, Scope and Resource and Silicon plan for “effort assessment”
  Customers and Sunset Plan  Successful transfer is a pulling process but not pushing process
One section of Study Plan or Work Package to highlight critical tasks, paths and deliverables
One section of Gantt Chart and iMBO for Project Tracking and Management

## Slide 5: Optane Pathfinding Project Template
Chartering Group | Sponsor | Leader | Coach | Kick Off Date | Sunset Date
Group from which the team was started and to whom they will be accountable to for results. | The individual who is typically the leader of the chartering group. | The person driving the team activities. | The person who will support the team leader and team with process guidance and direction. | Date the team starts its activities. | Date the team is either disbanded or re-chartered.
Mission Statement | This answers the question: “Why are we here?”
Problem Statement | The specifically defines the problem (or opportunity) the team is addressing.
Objectives | What are the overall outcomes and/or impact that is expected from this team.
Key Results | Measure what matters, indicators showing how the team. Clear metric is required.
Customers | Defines who the major recipients are, or who is primarily impacted by the focus area of this team.
Strategies | High level Planning to achieve goals and objectives
Competitive Analysis | Besides identifying competitors, State how others solve the problem, including why-me & so-what
Guardrail | These are constraints or expected conditions that should be met in project execution. Calling out assumptions and boundary conditions explicitly to prevent scope creeping.
Scope | Describes the bounds of the team’s effort and activities, such as technical functions, location, people, processes and etc.
Feedback Plan | The processes or mechanisms used to provide feedback to the Charter Group or other key stakeholders with the team’s activities to ensure continual buy-in and appropriate direction.
Team Members | People for function coverage
Silicon Plan | L0~L3, vehicles, dedicated or shared tools, Labs (EFA/PFA) and additional $ for expense and outside labs. How to leverage internal capability, university research, IMEC, suppliers and etc.
Additional Resources | 
Sunset Plan | Upon the completion and objectives met, describes who, what, when, where, why, and how the process step up
Name of Team: Designated by team or chartering group | Rev: Revision number of the document
Gate Level: Maturity in Pathfinding Stage with respect to Transfer gate to TD. Detailed Gate level to be determined. | 

## Slide 6: Business Process
A written Project Plan as a live document through out the project execution. Similar to intel White Paper Process, including
  Succinct problem statement
  Clear project objectives and key results with success indicators (quantifiable scorecard)
  Besides value proposition, also need to state why-me, so-what and competitive analysis.
  State scope and strategy for problem solving: calling out assumptions and boundary conditions explicitly  Guardrail to prevent scope creeping (does it change/revise problem statement because we see boundary conditions being challenged)
  Milestones and gates for project tracking and decision to step up or down
  Clearly identify the dedicated and the shared resources, and logistics: including people, silicon plan (L0~L3, vehicles), tools (dedicated or MES), Labs (EFA/PFA) and additional $ (expense, outside labs) + external collaborators such as university research, IMEC, suppliers and etc.
  Aligning with sponsors, stakeholder and customers for review and ratification
Project advances is gated by the success criteria at corresponding milestone (same as iMBO)
Successful transfer is a pulling process but not pushing process

## Slide 7: Process enabling for Material/device exploration
Focus on L0, L1D
L2 or L3  scale down to MES
TD vs. Pathfinding protocol and business processes (RIHV)
  Capacity constraint
  Vehicle Constraint
  Flow Constraint
  Tool sharing vs. resources dedication
  Head Count allocation – leapfrogging vs. baton passing
Pathfinding to TD “Transfer” definition
  “Value prop” validation process with Transferer’s “success criteria” and transferee “acceptance” are aligned
No NTI; take exist vehicle; create attribute-based engineering receipt

## Slide 8: 3D XPoint Path Finding LRP & beyond (analog to TSLRP)
Path Finding Stage/Maturity Definitions
Concept: Ideas with first principle / trust-worthy empirical Technology strategic long range plan or simple napkin cartoon illustrations, passing first principle
Early Research: Incumbent identified, competition surveyed, papers studied, landing zone emerging Brainstorming connecting the ideas to landing and id the value and critical gaps
Path Validation: to validate, quantify, justify for the value proposition and identify execution paths Integrated scope validated by segment and value proposition justified.
Module Definition: Critical logistics and infrastructures identified for intercept technically integrated scope validate with acceptable cost assessment for LRP
Exiting Path-finding: Spec definitions and risk assessment. One step prior to NTI/NPI Silicon based scalability assessed, cross t dot i, final scrub before roadmap commitment
Long Range Planning (LRP) is a BU level quarterly assessment; aligns NSG staff to 5-year demand and capacity POR that supports corporate strategic and financial goals.
Strategic Long Range Plan (SLRP) is a corporate level annual assessment of business over next 5 years. The result of the SLRP revised Corporate Strategic Objectives (CSOs).
Technology Strategic Long Range Plan (TSLRP) is an annual process that provides a unique path for disruptive, off-roadmap, fast-breaking, or breakthrough technology concepts, including technology ideas, technology integration or methodologies.