[Pathfinding Project] Cover Sheet

| Rev: Revision number of the document | Date: |
| --- | --- |
| Project Title: Designated by team or chartering group |  |
| Name of the Team: Designated by team or chartering group |  |
| Gate Level: Maturity in Pathfinding Stage |  |
| 1. Ideation / Early Research 2. Proof of Concept 3. Module Definition / Transfer to Development |  |

| Chartering Group | Sponsor | Leader | Coach | Kick Off Date | Sunset Date |
| --- | --- | --- | --- | --- | --- |
| Group from which the team was started and to whom they will be accountable to for results. | The individual who is typically the leader of the chartering group. | The person driving the team activities. | The person who will support the team leader and team with process guidance and direction. | Date the team starts its activities. | Date the team is either disbanded or re-chartered. |

| Mission Statement | This answers the question: “Why are we here?”. State the core competency to address the class of issue. |
| --- | --- |
| Problem Statement | The specifically defines the problem (or opportunity) the project is addressing. |
| Objectives | What are the overall outcomes and/or impact that is expected from this project? |
| Key Results | Measure what matters; what are the necessary and sufficient metric; clear quantification is required. |
| Strategies | High level Planning to achieve objectives |
| Competitive Analysis | Identify competitors; state how others solve the problem, including why-me why-now, & so-what |
| Customers | Defines who the major recipients are, or who is primarily impacted by the focus area of this team. |
| Stakeholders | Those who may affect, be affected by the decision, activity or outcome of the project. |
| Feedback Plan | The processes or mechanisms used to provide feedback to the Charter Group and key stakeholders with the team’s activities to ensure continual buy-in and appropriate direction. |
| Guardrail | These are constraints or expected conditions that should be met in project execution. Calling out assumptions and boundary conditions explicitly to prevent scope creep. |
| Scope | Describes the bounds of the team’s effort and activities, such as technical functions, location, people, processes and etc. |
| Team Members | Dedicated Headcount for function coverage (exclude leveraging other projects) These are the people necessary and sufficient to be successful in accomplishing the mission, objectives and goals. Ideal size is – TF: 4~6. FT: 8~10 WG: 12~15, JET: <20 |
| Project Logistics | This describes the meeting schedule, share point and other details decided upon by the team. |
| Decision Making | The process used within the team to make decisions. This can be either: consensus, consultative, voting, or authoritative [from effective meetings]. |
| Decision Ratification | The group that reviews and is involved with the team’s decision. This is often times the Chartering Group. |
| How Decisions Are Communicated | These are the methods used to communicate with the stakeholders and others involved the decisions that have been made (e.g., meeting minutes, department staff meetings with representative team member leading discussion, MRC reviews, etc.). |
| Silicon Plan | L0~L3, vehicles, dedicated or shared tools, Labs and additional $ for expense and outside labs. |
| Additional Resources | Including shared resources from Intel wide infrastructures such as eTest, Matech and etc. How to leverage internal capability, university research, IMEC, global suppliers and etc. |
| Sunset Clause | Describes the completion point at which this specific team’s objectives and goals have been met. This can include both a date and final decision(s) that were made to end the team’s work. |
| Sunset Plan | Upon the completion and objectives met, describes what, when, where, and how recipients to step up |

Pathfinding 2.xD/3D IC Modularity

| Rev: 0.3 | Date: Jan/25/2022 |
| --- | --- |

| Project Title: Pathfinding 2.xD/3D IC Modularity and Benchmarking |  |
| --- | --- |
| Name of the Team: 3DIC Focus Team |  |
| Gate Level: 3. Definition |  |
| 1. Ideation / Early Research 2. Proof of Concept 3. Module Definition / Transfer to Development |  |

| Chartering Group | Sponsor | Leader | Coach | Kick Off Date | Sunset Date |
| --- | --- | --- | --- | --- | --- |
| FTE: FTiP, EPAP | Changhong Dai | Prashant Majhi | DerChang Kau, Thomas Huber | Jan’22 | April’22 |

| Mission Statement | Pathfind and guide process technology in industry ecosystem for optimal Intel products built on System of Chiplets. |
| --- | --- |
| Problem Statement | Intel products are not (proactively) designed based on best 2.xD/3D IC capabilities available in the industry eco-system; This is primarily due to insufficient common metrics based quantitative assessment of process technology offerings in the roadmap. |
| Objectives | Develop common metrics-based ingredients book and use it to quantify 2.xD and 3DIC modularity |
| Key Results | - Produce common metric cook book and benchmark options - Test chip design using learnings from cookbook to evaluate/validate KPI - Guide product exploration of 3dic technology choice (ex: bzm, arn, cor, flatrock, …) KPI (D2D connection density, delay, bandwidth density, energy/bit, thermal and power routing) based scoring of 2.xD and 3DiC options for improved D2D and D2Package connectivity |
| Strategies | - Build a KPI matrix by suppliers for product planning and technology selection decision with customers as well as technology improvement and pathfinding with suppliers - Modular heterogeneous integration in sync with chiplet design to build optimized system in package - Comprehending innovative design and test methodology for high-yield / low-cost manufacturability. |
| Competitive Analysis | Competition in HPC is productizing 2.xD [bridge with ODI (SPIL)] and 3D [HBI (TSMC SoIC)] stacking 3+ yrs ahead of Intel. |
| Customers | FTE- ETPP; Intel Product and Design Teams; Corporate Planning Group; |
| Stakeholders | CPG, DEG, LTD/ATTD (when cross processing chiplets and packaging) |
| Feedback Plan | - Frequent sync with Platform (team Chee How), Test (Rajesh) for course of direction alignment. - Ad hoc review at GEMS staff for business update and alignment - Sync with DEG and BU groups with key findings/recommendations |
| Guardrail | Focus pathfinding efforts on High Performance Computing products KPI while learning from adjacent products (such as 3DNAND, CIS) that aggressively drive 3DIC process technologies. |
| Scope | - FE-3D such as die and wafer bonding technology - BE-3D such as µ-bump and C-bump bonding - System (combination of 1 and 2) integration process flow based on product KPIs |
| Team Members | Prashant M (chair), Max W (co-chair), Jason Z(co-chair), Alois, David S, Stephen W, Thomas H, DerChang K |
| Project Logistics | Weekly meeting: Tuesday 7-8 am Pacific from Jan to April’22 Share point: https://intel.sharepoint.com/sites/gscftefoundryandsystemtechnologypathfinding/Shared Documents/Library/3DIC |
| Decision Making | Peer+1: Consensus of active team members + Chair’s consultative final decision |
| Decision Ratification | Chartering Group and Sponsor have the final veto for decision revision. |
| How Decisions Are Communicated | - FTE internal communication @ Mario SCWP - Product group communication via Platform Forum (Chee How) |
| Silicon Plan | - Guide/Define 2.x/3DIC Test Chips - IMEC Custom Work |
| Additional Resources | Supplier, Vendor Engagements; IMEC (including custom projects); University Collaborations; PESG: TFM; |
| Sunset Clause & Plan | - Quantification 2.xD and 3DIC modularity is adopted for continuous benchmarking - Cookbook ingredients and analysis meeting requirements for 3DIC STCO pathfinding [Complete - Down; Partial – what needs to be added?] |

Pathfinding Project Study Plan (a.k.a Work Package)

| Project Title: Designated by team or chartering group | Rev: Revision number of the document |
| --- | --- |
| Gate Level: Maturity in Pathfinding Stage with respect to Transfer gate to TD. Detailed Gate level to be determined. |  |

Pathfinding Project Gantt Chart and iMBO

| Project Title: Designated by team or chartering group | Rev: Revision number of the document |
| --- | --- |
| Gate Level: Maturity in Pathfinding Stage with respect to Transfer gate to TD. Detailed Gate level to be determined. |  |