Contains or Derived from Supplier Confidential Information

Summary

We are on track for Q1 OKR.

With the inputs from senior members of FTE staff, we prioritized Q1 DTCO deliverables for N2 L1 PPA predictability and N3 L1 PPA optimization.  3DIC also made significant stride.  3DIC Focus team is formed.  Preliminary common metric methodology and characteristics (cookbook) are aligned.  We engaged with memory architect to develop logic-sram disaggregation strategy, targeting a fungible solution to ADM based system.

For the coming week, weekly iMBO tracking for 3DIC, N2 engagement, N2 DR/model, and DTCO flow implementation will be established.  A level setting meeting has been planned for possibility thinking using disagg. SRAM for ADM fungibility analysis with Randy Osborn.

Q1 OKR tracking

3DIC Modular Methodology and Decision Process: OSATs and Foundries capability ranking completed based on the common metrics (ECD April)

Status:

- 3DIC Focus Team formed; kicked off WW05.4; sunset clause defined.

- BE-3D (aka 2.xD) metric defined; TSMC and OSAT parameters filled.

- FE-3D metric under development with Intel Foveros, TSMC SoIC/3DFabic.

Trending:

- Start weekly TF WW07.2; refined weekly iMBO tracking. (lose 1 week due to LNY)

- Preliminary assessment of SEC BE-3D (aka 2.xD) capability/availability.

- OSAT/TSMC BE-3D metric revision.

Predictive DTCO: N2 exploration and N3 optimization based on L1 PPA (ECD Apr’22)

Status:

- Q1 priority aligned among FTE leadership: N2 based technology files and 50 standard cells for L1 FOM.

- As a result, deprioritize Q1 SRAM DTCO flow.

- Restarted N2 WG; revisited the learning and results from 2h’21; including N2 standard cell evaluations and final projection for DTCO starting point.

Trending:

- Q1 DTCO execution plan to be ratified

- N2 physics design rule and model mockup based on mid 2021 info and scaling expectation.

- Cell automation tool (LICK) evaluation signed off and in house.

- Decision for evaluation of Sage-DA yet another automated cell generator on WW07.5

Cache Memory disaggregation strategy: Module Integration options RA/RM in place

Status:

- Preliminary BW/$ analysis indicates that SRAM based cache solution is 10s to 100sX superior than DRAM

Trending:

- Team up with memory architect in AxG seeking ADM fungibility with SRAM stacking (a possibility thinking)

- Seeking alignment with 3DIC test chip objectives and results.

Organization Development: +1H (out of 4 in plan 22)

Status:

- 3 Reqs opened/posted (all within one week); one pending

- 3 Pathfinding pillars defined:  
DTCO/STCO (Angada), Foundry Technology (Klaus, acting), System in Package (Prashant)

Trending:

- Work with CoS and FTE staff to close HC plan gap (3)

Above and Beyond

- 3DIC logic-logic BZM: Seeking 3DIC WoW HBI test chip across TSMC and GF @ <2um bond pitch

- LCH-ECF Product Concept:  worked with LCH-ECF product architects to assess Everspin’s offering and recommended scaling at density ~2MB/mm2.

- AXG Meta to Zetta:  preliminary assessment of internal vs. external capabilities for meta to zetta.  External technologies win

- Co-Developed (w/ AXG, Intel Federal, TD, MSO process technologies) feasible process routes for novel 3D logic/memory stacking option for potential DOE proposal.  Followup meetings with IMEC and vendors in plan to execute on POC Si experiments.