Contains or Derived from Supplier Confidential Information

Summary

First ADM dual drive meeting with discrete graphic team was called this week.   ADM dual-drive for BMG is deemed too late to be effective for 2023 market intercept.  AxG is to demand TD/MSO execution to POR but take no responsibility on doubling cost incurred.  While AxG and CCG teams have no contingency to Gen 1 ADM, they are open to discussing for 2024+ program intercept but no resources commit to supporting dual drive initiative.   Key feedback from GEMS-sotu is to complete the cost and capacity assessment on TSV/De-cap and OSAT for packaging integration.  The go-nogo Task Force will drive feasibility deep dive, manage risks and develop dual-drive strategy for 2024+ intercept.   We also considered shifting gear to self-funding and tagging along with PTL power delivery packaging TR, for memory disaggregation plan for PTL/NVL and CLS.

OKR tracking

DTCO-STCO automation flow

Status:

- Standard cell completed but technology rule makes no progress (vs. ECD this week)

Trending:

- WW15 completion: technology rule, parasitic RC extraction and compact model

- 3DIC Design flow: Establish one captive research in STCO with world leaders in research consortia

3DIC cookbook

Status:

- All ingredients chapter completed.  2.5D, 3D µB, CoW/WoW HBI chapters are ratified in Focus Team.  2.3D ratification will be done in WW16.2 (delay due to Taiwan holiday)

Trending:

- Develop detailed Q2 deliverables

- Ingredients chapter peer review to be planned:  including FTE deep dive / BU roadshow

- Engaging with university research for 3DIC Electrical/thermal modeling and test structure validation.

ADM dual drive

Status:

- Team PTL/NVL actively seek for dual-drive solutions for eRAM/packaging alternatives.  Team BMG/CLS is alos interested at stacking SRAM options.

- Made a presentation to GEMS-sotu.  Key feedback is to complete the cost and capacity assessment on TSV/De-cap and OSAT for packaging integration.

Trending:

- The go-nogo Task Force will drive feasibility deep dive, manage risks and develop dual-drive strategy for 2024+ intercept.  Task Force is expected to close by mid Q2.

- We also considered shifting gear to self-funding and tagging along with PTL power delivery packaging TR, for memory disagg plan for PTL/NVL and CLS.  Plan to be followed.

Plan’22

Status:

- 3 openings; One offer wip;

- TCAD pathfinding completed phone screen