## Slide 1: Pathfinding iMBO (Rev Apr’23) Objectives
Logic: Technology roadmap aligned to BU Requirements
Memory: Standardize disaggregated cache memory
System: Modular 3DIC strategy for holistic system construct

## Slide 2: Pathfinding iMBO (Rev Apr’23) Objectives and Critical Paths (Key Results)
Logic: Technology roadmap aligned to BU Requirements
  Building Core Competency
  Foundry capability projection
  Logic Technology Roadmap
Memory: Standardize disaggregated cache memory
  Disagg. cache POC
  In-Package Memory Cookbook
System: Modular 3DIC strategy for holistic system construct
  Scalable Disaggregation Model Development
  OSAT/SiFO Technology Capability Projection
  3DIC Strategic Roadmap

## Slide 3: Technology Pathfinding OKR
Objective | Key Results | As Measured by |  |  | 
Objective | Key Results | Q1 | Q2 | Q3 | Q4
FTiP.1 Logic: Technology roadmap aligned to BU Requirements | Building Core Competency | Self-consistent methodology established | Methodology validated With TCAD, L0, L1, L2 |  | 
 | Foundry capability projection |  | SF3, SF2 Projection for 3C roadmap (Stretched goal) | KR2: TSMC N1.4 Mockup and L1 PPAC demonstrating full node scale from N2 | 
 | Logic Technology Roadmap |  | FTiP.1.KR1: 3-year roadmap formal presentation to and feedback from BU |  | FTiP.1 KR3: Si technology high-level roadmap to year 2030 with PPAC trend
FTiP.2 Memory: Standardize disaggregated cache memory | Disagg. cache POC | preliminary NVL decision made |  | Muddy Creek Tapeout | ELP FO-EB package tapeout FTiP.2 KR1: NVL POR change decision made.
 | In-Package Memory Cookbook | Matrix of Disagg. architecture design and Interface defined | FTiP.2 KR2: PPAC of In-Package memory options and disagg. architecture decision |  | 
FTiP.3 System: Modular 3DIC strategy for holistic system construct | Scalable Disaggregation Model Development |  |  | Disaggregation Classification and Connectivity | 
 | OSAT/SiFO Technology Capability Projection | FTiP.3 KR1: Terraced Memory Cube: Paper flow for scalable memory cube at cost lower than HBM established |  | Preliminary Roadmap on FO and Cubing | 
 | 3DIC Strategic Roadmap |  |  |  | 3DIC Roadmap’24 and JDP proposal ratified

## Slide 4: Scalability
Changes from Q1’23

## Slide 5: Pathfinding iMBO (Rev Jan’23) Objectives and Critical Paths
Logic: Technology roadmap aligned to BU Requirements
  Building Core Competency
  Foundry capability projection
  Logic Technology Roadmap
Memory: Standardize disaggregated cache memory
  Disagg. cache POC
  In-Package Memory Cookbook
System: Modular 3DIC strategy for holistic system construct
  FO-EB Stencil for FTE test chips
  Terraced Memory Cube (TMC) – a remix of mainstream logic, memory and 3DIC technologies

## Slide 6: Technology Pathfinding OKR – Rev Jan’23
Objective | Key Results | As Measured by |  |  | 
Objective | Key Results | Q1 | Q2 | Q3 | Q4
FTiP.1 Logic: Technology roadmap aligned to BU Requirements | Building Core Competency | Self-consistent methodology established | Methodology validated With TCAD, L0, L1, L2 |  | 
 | Foundry capability projection | SF3, SF2 Projection for 3C roadmap |  | KR2: TSMC “T14A” Mockup and L1 PPAC demonstrating full node scale from N2 | 
 | Logic Technology Roadmap |  | FTiP.1.KR1: 3-year roadmap formal presentation to and feedback from BU |  | FTiP.1 KR3: Si technology high-level roadmap to year 2030 with PPAC trend
FTiP.2 Memory: Standardize disaggregated cache memory | Disagg. cache POC | ELP Database Release, spec validated; preliminary NVL decision made |  | ELP sigulated die tests validated; NVL risk decision made | ELP FO-EB package validated, meeting spec; FTiP.2 KR1: NVL POR change decision made.
 | In-Package Memory Cookbook | Matrix of Disagg. architecture design and Interface defined | FTiP.2 KR2: PPAC of In-Package memory options and disagg. architecture decision |  | 
FTiP.3 System: Modular 3DIC strategy for holistic system construct | FO-EB Stencil for FTE test chips | FO-EB Stencil Database Release/TO |  | FTiP.3 KR3 FO-EB Stencil package validated – L1D (Phy) /L1E (elec) spec met | 
 | Terraced Memory Cube (TMC) – a remix of mainstream logic, memory and 3DIC technologies | FTiP.3 KR1: Terraced Memory Cube: Paper flow for scalable memory cube at cost lower than HBM established |  | 2-die stacking L1D/L1E demo’d | (4-die stacking L1D/L1E demo’d) FTiP.3 KR2: Terraced Memory Cube: die stacking L1D (Physical) /L1E(Electrical) demonstrated

## Slide 7: Logic OKR
Objective | Key Results | As Measured by |  |  | 
Objective | Key Results | Q1 | Q2 | Q3 | Q4
FTiP.1 Logic: Technology roadmap aligned to BU Requirements Jan’23 | Building Core Competency | Self-consistent methodology established | Methodology validated With TCAD, L0, L1, L2 |  | 
 | Foundry capability projection | SF3, SF2 Projection for 3C roadmap |  | KR2: TSMC “T14A” Mockup and L1 PPAC demonstrating full node scale from N2 | 
 | Logic Technology Roadmap |  | FTiP.1.KR1: 3-year roadmap formal presentation to and feedback from BU |  | FTiP.1 KR3: Si technology high-level roadmap to year 2030 with PPAC trend
FTiP.1 Logic: Technology roadmap aligned to BU Requirements Apr’23 | Building Core Competency | Self-consistent methodology established | Methodology validated With TCAD, L0, L1, L2 |  | 
 | Foundry capability projection |  | SF3, SF2 Projection for 3C roadmap (Stretched goal) | KR2: TSMC “T14A” Mockup and L1 PPAC demonstrating full node scale from N2 | 
 | Logic Technology Roadmap |  | FTiP.1.KR1: 3-year roadmap formal presentation to and feedback from BU |  | FTiP.1 KR3: Si technology high-level roadmap to year 2030 with PPAC trend

## Slide 8: Memory OKR
Objective | Key Results | As Measured by |  |  | 
Objective | Key Results | Q1 | Q2 | Q3 | Q4
FTiP.2 Memory: Standardize disaggregated cache memory Jan’23 | Disagg. cache POC | ELP Database Release, spec validated; preliminary NVL decision made |  | ELP sigulated die tests validated; NVL risk decision made | ELP FO-EB package validated, meeting spec; FTiP.2 KR1: NVL POR change decision made.
 | In-Package Memory Cookbook | Matrix of Disagg. architecture design and Interface defined | FTiP.2 KR2: PPAC of In-Package memory options and disagg. architecture decision |  | 
FTiP.2 Memory: Standardize disaggregated cache memory Apr’23 | Disagg. cache POC | preliminary NVL decision made |  | Muddy Creek Tapeout | ELP FO-EB package tapeout FTiP.2 KR1: NVL POR change decision made.
 | In-Package Memory Cookbook | Matrix of Disagg. architecture design and Interface defined | FTiP.2 KR2: PPAC of In-Package memory options and disagg. architecture decision |  | 

## Slide 9: System OKR
Objective | Key Results | As Measured by |  |  | 
Objective | Key Results | Q1 | Q2 | Q3 | Q4
FTiP.3 System: Modular 3DIC strategy for holistic system construct Jan’23 | FO-EB Stencil for FTE test chips | FO-EB Stencil Database Release/TO |  | FTiP.3 KR3 FO-EB Stencil package validated – L1D (Phy) /L1E (elec) spec met | 
 | Terraced Memory Cube (TMC) – a remix of mainstream logic, memory and 3DIC technologies | FTiP.3 KR1: Terraced Memory Cube: Paper flow for scalable memory cube at cost lower than HBM established |  | 2-die stacking L1D/L1E demo’d | (4-die stacking L1D/L1E demo’d) FTiP.3 KR2: Terraced Memory Cube: die stacking L1D (Physical) /L1E(Electrical) demonstrated
FTiP.3 System: Modular 3DIC strategy for holistic system construct Apr’23 | Scalable Disaggregation Model Development |  |  | Disaggregation Classification and Connectivity | 
 | OSAT/SiFO Technology Capability Projection | FTiP.3 KR1: Terraced Memory Cube: Paper flow for scalable memory cube at cost lower than HBM established |  | Preliminary Roadmap on FO and Cubing | 
 | 3DIC Strategic Roadmap |  |  |  | 3DIC Roadmap’24 and JDP proposal ratified