## Slide 1: 2018 SSM Strategy
WW50/2017
SSM Strategy: Run Fast to Fail/Succeed
  Determine physical model and test key operational assumptions
  Establish and enable exploitation of Process and System Value Prop.
  Tapeout S26-like Test Vehicle/Product 2H’18
Success Criteria: S26 PG1/T1, RWB > 0, Energy ≤ SXP’s; Write Latency < 200ns

## Slide 2: “Z26” Schedule Logic
Stack definition validated
RWB risk management plan in place
RD quantified
decisions on
single vs. dual Vdm
c-cell requirement
Seasoning algo defined
Final Si Based PF
Single Vdm
expected no C-cell
Risks:
drift, sigma, RD
seasoning
Dual Deck
DBR collateral
Paper Based
2nd TG NMOS lot Param
Dual Deck TO Possibly pull-in by 2 weeks
Quad deck decision pending

## Slide 3: Validate Z26 to yield 3DXP product roadmap
It has to work:
  S26 SD-only array structure yield > 85%
  SR71 RWB≥0 at 50%
Validate the value proposition: write completion time < 200ns without preRead
Energy equal or lower than S26
  Lower VPP/VNN (E4, I*R and CMOS)

## Slide 4
 | Owner | Content | Q1 | Q2 | Q3 | Q4
S26S |  |  |  |  | DBR (end of July?) | 
Integration/Structure Yield |  | % by deck by time |  |  |  | 
Integration/MTS |  | Stack Profile Dual Deck Quad Deck |  |  |  | 
Array/DTS/RWB |  | Rev 0 DTS in WW01 Dual Deck risk assessed Quad Deck? |  |  |  | 
SD material |  | In-SAG go-nogo (based on S15) |  |  |  | 
CMOS/BEOL |  | Thick Gate NMOST |  |  |  | 

## Slide 5: SSM Bipolar architecture Comparison
 | Circuit topo |  |  | 
Option 1 | 2 Pairs XOR connected |  |  | 
Option 2 |  |  |  | 
Option 3 |  |  |  | 

## Slide 6: Module Targeting
Structure
  Stack – depends on window  firstly identify SD and lamina and etch (which define profile) to support window in ball park
    Structure yield learning
    Started with rev 4 (22nm 2% In doped SiSAG V12, a.k.a, V16, with both Lamina today)
    Change to Alloy 6 in April (see below)
    Yield milestone by month (tbd)
    K* Campaign to change POR from Rev 4 to Rev 5
    Alloy 6 without Al2O3 single etch End of Feb
    Alloy 6 With lamina  + 1 month (end of March)
    Structure yield goal validation in
    Contingency to Rev 6 should if “fail”
    (Follow up K*) -- initial learning End of Jan (for window vs. compositin) to define pre-POR candidate for Alloy 6 optimization path
  Achieve yield goal (50% in ZoneA, B and C) ~ 100 structurally yielding die/wafer for RWB and Reliability assessment
    Follow up on Alloy 6  structure yield validation by the end of Q1.
  Dual Deck?
Window
  Profile Engineering for window
  RWB to support S26S startup
Reliability
MTS