## Slide 1: Memory Switching 10:00-10:10
One of three SSM Pathfinding Objectives*
  SSM Seek for fundamental understandings of non-volatility of bipolar operation of SSM by demonstrating reliable Read Window Budget.
Milestone – Key Results for “Setp-up or Not” indicators
  Q3/2018: SR71 dual deck RWB demonstrated.
  Q1/2019: Cell scaling physics understood for path development
  Q3/2019: S24S PG1 Qaul
Expectations to this meeting
  Check point: to communicate what we know and don’t know
  Seeking feedback: including unknown unknowns
  Preparation: to achieve EOQ Objectives
  Expecting a closing report at WW29 (with additional silicon segmentation)
Q2 objectives | As measured by
Secure structural capability gaining confidence on memory switching | SD.K1 2D structure yield matched to S26A
 | SD.K2 1D structure yield > 70% PG4
Fundamental understandings of memory switching | SR71 demonstrate reliable RWB (piecewise calibration to product usage & roadmap to within 100mV determined)
 | Empirical cell models developed and predictive (read, write, disturb, imprint & retention up to 2M cycles)
*: SSM Physics, Array Architecture, & Scalable Product

## Slide 2
Start | End |  | Duration | Topic and Expectation | Coordinators
10:00 | 10:10 |  | 10 | Welcome, Meeting logistics, Agenda and Expected Outcome | DerChang
10:10 | 10:50 |  | 0:40 | CR5.4 Electrical & Physical A14 (K1 is used for reference) RWB (PR5 based) OSIR – high level synthesis Gap to goal Risk and Mitigation | Ago/Kolya
10:50 | 12:20 |  | 1:30 | Cell Characterization (K1 and A14) Program Transfer Curves SubVt & on-state I-V Memory switching transition a.k.a. Region-II of “Square” Vt-I switching activation process Write vs. Disturb | Fuga
Lunch (1hr reserved) |  |  |  |  | 
1:20 | 2:50 | 1:30 |  | Array Characterization Variability components of sigma cross tile temp-co PA/PW/algo Impact Deck to deck (symmetry discussion) Drift: UD/BD of set/reset (post disturb?) Disturb: RD/WD of set/reset (post drift?) Cycling Endurance: set/reset/∆VT Imprint: SSR vs. RSR, RRS vs. RSR | Enzo/Mattia
Break (15min) |  |  |  |  | 
3.05 | 3:30 | 0:25 |  | SSM Memory switching Benchmark | Fuga
3:30 | 3:50 | 0:20 |  | AR recap and follow up planning for Memory Switching model building | DerChang
3:50 | 4:40 | 0:50 |  | S24S Startup gap DTS Rev1.0 Dual Deck on device symmetry Strategy to Qual CR6.4 readiness Contingency, including alternative material (E*, G*) Critical Path building with key results Memory switching scalability Physical scaling – lateral/vertical Cell Architecture | Ago/Kolya

## Slide 3: Unknowns
Yield: (structure yield on-track)
  SD.K2: Leakage, SWA, SWL
RWB gap within 100mV and unknowns include
  The basics of VT:
    Pulse termination and μP traces on SR71 and 2XCMOS
    Bias drift uses SXP methodology
  Seasoning fundamental @ low current seasoning:
    Seasoning empirical and strategy (DC, AC, x’tile)
    Cross tile bathtub
    SD Composition, Electrodes or geometry
  Drift fundamental
    E3: what has been changed from “V12/16” to “K1/K2”
    Post drift distribution & RWB
    E1 vs. E4
  Read Disturb RWB empirical and strategy
    E3RD – Intrinsic but different mechanism?
Memory switching
  How many mechanisms: ON conduction, SubVt and interactions
  CV
  Extended temperature
  Optical sensitivity

## Slide 4: Discussion on WW24.3
Review of unknowns
Model Segmentation  yielding a operable model for RWB for 48-hr retention upto 4M NW and 3K read before refresh
  Start from Fuga’s model sheets
  Validation Strategy
  Action Plan
Array Char on program transfer curves and reliability of operating point
  Program trimming algorithm
  Demarcation method
  Read Algo

## Slide 5
(4x7(3) bits) x 4 repetitions median for SD.k1(A14); ZoneA-C
?
I
[FWD-FWD]
IV
[FWD-REV]
II
[REV-FWD]
III
[REV-REV]
T
FWD-REV
REV-FWD
Temperature
-30 C
25 C
85 C
Case
– REV-FWD
-- FWD-REV
~3k rd op’s (DTS)
-100
mV/dec

## Slide 6
85C
25C
-30C
[V]
T
Time [s]

## Slide 7: CR6.x readiness
Objectives:
Single deck reproducible RWB within 100 mV from DTS goal and with >70% PG4 structure yield by WW22: CR6.x
Status:
Line converted to CR6.4 (ww20) and CR6.5 (expected ww24)
Single deck CR6.4 meets the objective criteria (SSM58, SSM63, SSM60)
CR6.5 DD demonstration (SSM64) – ETP ww24
SD.k2 1st cut and 2nd cut profile improvement WIP with PROD evaluation gated by meeting MTS on L1D – 2-3 month for complete evaluation of developed options through probe.
Issues:
Low Vt/high leakage risk for SD.K2 needs continuous monitoring and SD thickness re-centering
SD.k2 profile remains main MTS gap on 1st and 2nd cut
Yield issues limit learning with alternative etch approaches, that demonstrate MTS gap closure in-line (SSM60) – potential integration interactions to be understood.
Recommendations:
Establish robust CR6.5 baseline on DD flow by end of June (ww26-27) and identify yield gap to goal pareto
Need better understanding of 1st cut/2nd cut profile modifications interactions with rest of integration through PFA effort and in-line metrology

## Slide 8: Additional Materials

## Slide 9: SSM Goals Switching
SSM Pathfinding Objectives
  SSM Seek for fundamental understandings of non-volatility of bipolar operation of SSM by demonstrating reliable Read Window Budget.
  Validate bipolar decoder and power supply scheme with a multi-deck product by benchmarking density, energy and latency against the incumbent.
  Develop world leading memory product roadmap based on SSM physics, low cost process enablers and high efficiency decoding scheme.
Deliverables for “step up” or not