SxP JDP Team Charter Document Template

Name of Team: 30s Material Pathfinding					Rev: v.4.1

| Chartering Group | Sponsor | Leader | Facilitator | Kick Off Date | Sunset Date |
| --- | --- | --- | --- | --- | --- |
| Material exploration meeting | DerChang, Allen Fabio, Russ | Paolo | Lorenzo (acting); Enrico (charact. champion) | WW22, 2016 | Q2/2017 (30s SOW with  chip approved) |

| Mission Statement | Consistently enable a material roadmap for 3DXP cell scaling |
| --- | --- |
| Goals & Objectives | - To screen new materials and interfaces on scalability in matching 3DXP device performance requirement for 30s and beyond. - To develop advanced characterization and simulations techniques for material fingerprint and projection. |
| Strategies | Addressing the material roadmap fitting the Beyond 20s (30S PM/SD stack cell or SSM) requirements by means of the appropriate scorecard for materials exploration. Goals 1&2 will require: - New targets definition and purchase; material deposition and characterization - Proposals for new advanced characterization techniques enabling the fine structure detection of materials aiding the roadmap design |
| Customers | 30s pathfinding, SD/PM/E-I WG, Material JET |
| Success Indicators | Material roadmap defined to meet S37 MTS/DTS with Level 0~2 screening; Scalability limitation and key gate identified for 30s architecture & pathfinding. |
| Feedback Plan | Bi-Weekly peer review of material scorecard summary; Risk analysis and mitigation plan ratified by 30s pathfinding & Material JET. |
| Problem Statement | The class of PM2, SD𝛅 and electrode/interface materials in 20nm technology does not warrant scalability to 14nm technology node and beyond. Material roadmap is required for scalability. |
| Procedures/ Meeting Frequency | When: Wed 10-11am bi-weekly Standing Agenda: Tbd by Paolo (Lorenzo and sponsors inputs) Tentatively: 1) Rotation material learning, from theory to L0/L1/L2 integration; 2) new SD / PM Scorecard, 3) Main directions and actions; 4) Rotation of characterization techniques, by material/lab experts, followed by elaboration Agenda to be announced on Monday prior to the meeting, including agenda horizon Shared drive: https://intelweb.micron.com/sites/sxp/10s/SXPCellArchTeam/30s Mat. PF |
| Decision Making Process | Agenda owners to provide the concise topic description, results, issues and recommendation. Peer review to reach consensus, Leader to take final decision Peer+1 process – overridden by Decision Ratifying Body |
| Decision Ratifying Body | 30s Pathfinding & Architecture |
| Boundary Conditions to Decisions Made | Roadmap is still to be defined by Architecture Technode: Beyond 20s; Material: PM- and SD-like systems + proper electrodes and interfaces. Process: PVD deposition. Integration: MTS compliant Testing: L0, L1 (CLV and/or new vehicles), S15C or S26 |
| How Decisions Are Communicated | Chair person report to Architecture Meeting. Team members’ passdown to the corresponding FTs, TFs. Key documents: PM/SD/E-I scorecard, bi-weekly meeting summary highlighting issues and achievements |
| Sunset Clause | Matching Beyond 20s (30S or SSM) requirement |
| Team Members | Mandatory Attendance: (<20) Chair: Paolo (co-chair Lorenzo, acting) (Enrico, characterization section champion) Sponsors: DerChang, Fabio, Allen, Al, Russ Contributors from FTs/TFs/WG & special topics Device/Cell: Andrea R., Agostino PI: Steve, Sean, A. Gotti (as Steve) PVD & L0 Char: Dale, Swapnil Reliability: Hanmant; L0 Char.: Dan, Enrico, J. Nugent, Hefei L1 Char. and vehicles: Cristina, Ken Physics: Paolo TCAD: Andrea Ghetti. The members of Architecture Team Device: Fabio, Derchang; Integration: Max, Steve, Lorenzo. Plus the required attendees by agenda item, invitation will consult with team leaders Optional attendance: based on needed expertize |
| Team Review Schedule | Based on the agenda |
| Sustaining Plan | TBD |