Cover Sheet

| Rev: 0.1 | Date: May/4/2022 |
| --- | --- |
| Project Title: High Capacity Cache Solution |  |
| Name of the Team: SRAM FT |  |
| Gate Level: 3. Definition |  |
| 1. Ideation / Early Research 2. Proof of Concept 3. Module Definition 4. Development/Yield Ramp 5. Qualification |  |

| Chartering Group | Sponsor | Leader | Coach | Kick Off Date | Sunset Date |
| --- | --- | --- | --- | --- | --- |
| FTE | DerChang Kau | Dany Ly-Gagnon |  | WW19’22 | WW32’22 |

| Mission Statement | Deliver world class cache memory technology for Intel platform leadership |
| --- | --- |
| Problem Statement | SRAM cell scaling nearly stopped at 3nm node and beyond. |
| Objectives | - Deliver common metric for monolithic and heterogeneous Integration of Cache memory - Decision process based on quantifiable PPAC meeting product segment requirement |
| Key Results | - Cell, Array and data block PPAC metric on 2,3,5 and 7nm node from TSMC, Samsung and Intel. - Disaggregated vs. Monolithic cache memory solution decision on SRAM capacity using a mockup panther lake |
| Strategies |  |
| Competitive Analysis | ADL P-core; ADL E-core; Zen 3; M1x P-Core; M1x E-Core; IBM z16 Telum. L2 Cache; MB; 2(server); 2; 0.5; 24/8c; 4/2c; 32 semi-private. L3 Cache; MB; 30/(8p+8e); 96~288/8c; 48/(8p+2e+16g); Virtual 256MB (32MB·8core). |
| Customers | CCG |
| Stakeholders | GEMS, DEG |
| Feedback Plan | - Frequent sync with Platform (team Chee How), Test (Sourav) for course of direction alignment. - Ad hoc review at GEMS staff for business update and alignment - Sync with DEG and CCG groups with key findings/recommendations |
| Guardrail | Cache Architecture based on client compute segments (mobile and desktop) |
| Scope | TSMC N6, N4P, N3E. Samsung 5LPP, 4LPP. Intel 3, Intel 18A (or 20A) |
| Team Members | Dedicated Headcount for function coverage (exclude leveraging other projects) These are the people necessary and sufficient to be successful in accomplishing the mission, objectives and goals. Ideal size is – TF: 4~6. FT: 8~10 WG: 12~15, JET: <20 |
| Project Logistics | This describes the meeting schedule, share point and other details decided upon by the team. |
| Decision Making | The process used within the team to make decisions. This can be either: consensus, consultative, voting, or authoritative [from effective meetings]. |
| Decision Ratification | The group that reviews and is involved with the team’s decision. This is often times the Chartering Group. |
| How Decisions Are Communicated | These are the methods used to communicate with the stakeholders and others involved the decisions that have been made (e.g., meeting minutes, department staff meetings with representative team member leading discussion, MRC reviews, etc.). |
| Silicon Plan | L0~L3, vehicles, dedicated or shared tools, Labs and additional $ for expense and outside labs. |
| Additional Resources | Including shared resources from Intel wide infrastructures such as eTest, Matech and etc. How to leverage internal capability, university research, IMEC, global suppliers and etc. |
| Sunset Clause | Describes the completion point at which this specific team’s objectives and goals have been met. This can include both a date and final decision(s) that were made to end the team’s work. |
| Sunset Plan | Upon the completion and objectives met, describes what, when, where, and how recipients to step up |

Study Plan (a.k.a Work Package)

| Project Title: Designated by team or chartering group | Rev: Revision number of the document |
| --- | --- |
| Gate Level: Maturity in Pathfinding Stage with respect to Transfer gate to TD. Detailed Gate level to be determined. |  |

Gantt Chart and iMBO

| Project Title: Designated by team or chartering group | Rev: Revision number of the document |
| --- | --- |
| Gate Level: Maturity in Pathfinding Stage with respect to Transfer gate to TD. Detailed Gate level to be determined. |  |